**EMPLOYEE WEEKLY REPORT**

|  |  |  |  |
| --- | --- | --- | --- |
| Engineer Name | Nguyen Phuc Toan |  |  |
| Department | Intern | Report date | June 22th, 2025 |

1. **Activities completed this week**

|  |  |  |
| --- | --- | --- |
| **Description of activities, task, duty, or responsibility** | **Result (done/delayed)** | **Note** |
| Send data to web server | Delayed |  |
| Design PCB broad | Delayed |  |
| Host a web sever on atmega328p and atmega32U4 | Delayed |  |
|  |  |  |

**Note Description:**

1. Data from web sever can’t be access due to networking error.
2. **Activities to be started next week**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Description of activities, task, duty, or responsibility** | **2** | | **3** | | **4** | | **5** | | **6** | | **7** |
| * Testing out influxDB dash board |  |  |  | X | X |  |  |  |  |  |  |
| * Making a Grafana data sever for sensor input |  |  |  |  |  |  | X | X |  |  |  |
| * Try to push data to cloud |  |  |  |  |  |  |  |  |  | X | X |

1. **Thing that went particularly well this week**

**-**

1. **Thing that was the most challenging this week**

**-** Debugging networking library for ENC28J60 chip due to the chip has been discontinued and has no more solfware support.

**-** The library for arduino enther chip have multiple unsupported old version.

1. **Self-Evaluation: (Circle one)**

**󠆽 A+ 󠆽󠆽A 󠆽󠆽A- 󠆽󠆽B+ 󠆽󠆽B 󠆽󠆽B- 󠆽󠆽C+ 󠆽󠆽C 󠆽󠆽C- 󠆽󠆽D 󠆽󠆽F**

|  |  |
| --- | --- |
| **Reporter** | |
| *(Signature)*  Toan250609  Name: Nguyen Phuc Toan  Title: Intern  Dept: |  |